**System Architecture Diagrams**:

See UML Diagram 1.3

See ER Diagram 1.6

**Updated Risk Table**:

See “Risk Table.xlsx”, Tab: Sp5

**Project Review(minutes)**:

* Tuesday April 2nd 4:30 – 5:30
* Daniel Grote, Bryan Allen, Anne Werner
* NOTES:
  + Mark had a last minute change in his schedule and was unable to come. We offered to meet with mark again but he said we could email him the list of changes and decisions that Anne made. Since he is the “main client” he has the final say so he needed to okay the decisions Anne made.
* Discussion:
  + We demoed what was accomplished in sprint 5.
  + Discussed the following topics
    - Beta Testing
      * Anne is going to email some people that would use this software to get feedback from more people.
    - Adding a series
      * Colors
      * Design
      * Limit of # of series a user can add
      * Deleting a series
    - Lower bound of evaporation rate
    - Limit of # of series
    - Privacy policy
    - Web site usage statistics
    - Database Integration
    - Adding a notification
    - Virtual server progress
    - About page
    - More text on pages to help explain how to use the website
    - Deleting a project
    - Future notification
    - Disclaimer
    - Format of graph
    - Concrete temp for metric
      * # of decimal places
    - Project page
      * Had 3 different prototypes to see which one they like the best.
* Decisions:
  + Clients want the following changes/additions:
    - When there 3 or less projects they will be maximized. If there are more than that they will be minimized
    - Lower bound of evap rate is 0
    - Save user added series on projects
    - When adding a series with Inside checked. In the legend it says “Inside Wind Speed’. This should be changed to “Inside”. Other than that the naming of the series is fine.
    - No limit on the number of series a person can add.
      * Note: We will have a limit but it will be a high number.
    - If metric, a concrete temperature can have 1 decimal place.
    - Add privacy policy
    - Add Disclaimer (Anne will take care of this)
    - The format of the graph is good as it is with the new labels on the bottom. She thought that adding vertical lines would make the graph too crowded.
    - When adding a series we will choose better colors.
    - We will add a red X after the series name to delete a series.
      * EX: Concrete temp 40 F X
    - The web site stats will be grouped by months.
      * These monthly reports will be saved for a year.
        + EX: if we had a year of web usage statistics and on the first of the month that months statistics from last year would be deleted.
        + We will keep track of the following

Total number of accounts

Total number of projects

# of projects with shared users

# of Accounts created this month

# of Projects created this month

# of Future Notifications created this month

# of Change in State Notifications created this month

# of Notifications that were sent this month

The zip codes that were searched for | is guest/user | # of times searched

* + - To add a notification the user will click a point on the graph and be able to choose to be notified if this point goes into the low, moderate, or high risk zones (or a combination of these zones).
      * Any points on the graph that have notifications will have a small white circle around the point to distinguish the point from other points.
      * We will check once a day to see if the weather predications change for the notifications.
* Follow up actions:
  + Anne is creating the disclaimer
  + Anne is creating the content that will be on the about page

**Updated Project Plan**:

See project plan 1.03

**Create Sprint Backlog:**

See Backlogs.xlsx, tab: Sp6

**Updated Agile Use Cases:**

See project spec 1.0.8

**Updated Product Backlog:**

See Backlogs.xlsx, tab: Current

**Test Plans:**

* **T**ask 1: Component/unit testing/ Integration of Email Client, Change in state notification, Future notification, Series, Forgot password, Verify User
* Task 2: Data mitigation Testing
* Task 3: Performance/Concurrent/load testing of graph
* Task 4: Compatibility testing of (IE, Firefox, and Chrome)
* Task 5: Recovery testing
* Task 6: Conformance testing