**System Architecture Diagrams**:

Created ER diagram

No changes to UML diagram

No changes to High level architecture

**Updated Risk Table**:

See “Risk Table.xlsx”, Tab: Sp2

**Project Review**:

* Nov 10, 2014 - 4:15 to 5:30
* Bryan Allen, Daniel Grote, Zach Smith, Mark Grinter, Anne Werner
* Discussion:
  + We demoed what was accomplished in sprint 1. Mark and Anne had no complaints.
  + We discussed how we wanted the graph formatted including:
    - colors
    - backgrounds
    - dates and times
    - metric/standard switch
    - different graph views
    - tooltip info
  + concrete temperature input.
* Decisions:
  + Client chose to have a background display colors to indicate safe/warning/unsafe conditions instead of coloring the line.
  + Client wanted the metric standard switch to be available at any time.
  + Client did not want different hour views for the graph
  + Client wanted weather data to be shown on the tooltip
* Follow up actions:
  + Include the decisions in sprint 2 planning
  + Update Project Spec and Plan with new requirements

**Updated Project Plan**:

See Project Plan v1.0.1

**Create Sprint Backlog:**

See Backlogs.xlsx, tab: Sp2

**Updated Agile Use Cases:**

No changes to Use Cases

**Updated Sprint Backlog:**

See Backlogs.xlsx, tab: Current

**Test Plans:**